## Slide 1: Software Metric & Software Estimation

## Slide 2: Metric
Numerical measures that quantify the degree to which software, a process or a project possesses a given attribute
Metrics help the followings
    – Determining software quality level
    – Estimating project schedules
    – Tracking schedule process
    – Determining software size and complexity
    – Determining project cost
    – Process improvement

## Slide 3
Software Metric
Without measure it is impossible to make a plan, detect problems, and improve a process and product.
A software engineer collects measure and develops metrics so that indicators will be obtained
An indicator provides insight that enables the project manager or software engineers to adjust the process, the project, or the product to make things better
The five essential, fundamental metrics:
        – Size (LOC, etc.)
        – Cost (in dollars)
        – Duration (in months)
        – Effort (in person‐month)
        – Quality (number of faults detected)

## Slide 4: Size metrics
Ideally, we want to define a set of attributes for software size analogous to human height and weight. That is, we want them to be fundamental so that each attribute captures a key aspect of software size
            Length (LOC)
            Functionality
            Complexity

## Slide 5
SLOC/LOC (Source lines of code)
It is a software metric used to measure the size of a software program by counting the number of lines in the text of the program's source code.
SLOC is typically used to predict the amount of effort that will be required to develop a program, as well as to estimate programming productivity or effort once the software is produced.
Simplest and most widely used metric.

## Slide 6
Lines of Code Calculation
There are two major types of SLOC measures:
    Physical SLOC (LOC) and
    Logical SLOC (LLOC)
Specific definitions of these two measures vary, but the most common definition of physical SLOC is a count of lines in the text of the program's source code including comment lines. Blank lines are also included unless the lines of code in a section consists of more than 25% blank lines. In this case blank lines in excess of 25% are not counted toward lines of code.
Logical LOC attempts to measure the number of "statements", but their specific definitions are tied to specific computer languages (one simple logical LOC measure for C-like programming languages is the number of statement-terminating semicolons).

## Slide 7
Consider this snippet of C code as an example of the ambiguity encountered when determining SLOC:
for (i = 0; i < 100; i += 1) printf("hello"); /* How many lines of code is this? */
In this example we have:
1 Physical Lines of Code (LOC)
2 Logical Line of Code (LLOC) (for statement and printf statement)
1 comment line
Example:

## Slide 8
Depending on the programmer and/or coding standards, the above "line of code" could be written on many separate lines:
for (i = 0; i < 100; i += 1)
{
printf("hello");
} /* Now how many lines of code is this? */
In this example we have:
4 Physical Lines of Code (LOC): is placing braces work to be estimated?
2 Logical Line of Code (LLOC): what about all the work writing non-statement lines?
1 comment line: tools must account for all code and comments regardless of comment placement.

## Slide 9
LOC‐based Estimation - Example

## Slide 10
SLOC measures are somewhat controversial, particularly in the way that they are sometimes misused.
Experiments have repeatedly confirmed that effort is correlated with SLOC, that is, programs with larger SLOC values take more time to develop. Thus, SLOC can be effective in estimating effort.
SLOC is particularly ineffective at comparing programs written in different languages unless adjustment factors are applied to normalize languages
Usage of SLOC measures

## Slide 11
Problems with LOC
Lack of a Standard definition for line of code.
Counting types of lines.
  Executable lines
  Data definition
  Comments
  Blank line
Application written in multiple language.
A report, screen, or GUI generator can generate thousands of lines of code in minutes
Size variation due to individual programming style.
Focuses on coding activity alone.
Correlates poorly with quality and efficiency of code.

## Slide 12
Functionality
Many software engineers argue that length is misleading and that the amount of functionality in an inherent product paints a better picture of product size
In particular, those who generate effort and duration estimates from early development often prefer to estimate functionality rather than physical size

## Slide 13
Function points (FP)
A function point count is a measure of the amount of functionality in a product
Analogy: For a given house, we can say how many square meters it has (LOC) or we can say how many bedrooms and bathrooms it has (FP).
Derived using an empirical relationship based on countable (direct) measures of software’s information domain (i.e., things in the external behavior that will require processing)
The idea was first put forward by Allan Albrecht of IBM in 1979.

## Slide 14
Function Oriented Metric - Function Points
Function Points are a measure of “how big” is the program, independently from the actual physical size of it.
It is a weighted count of several features of the program.
Product size
Use-Case evaluation –Each use-case screened for:
  External Input
  External Output
  External Inquiries
  Internal Logical Files
  External Interface Files
For each such concept –> complexity
  LOW, AVERAGE, HIGH
  Number of F-points using formula

## Slide 15
Information domain values
Number of external inputs (EI) : Originates from a user or is transmitted from another application and provides distinct application-oriented data or control information
  A set of related inputs is counted as one input.
Number of external outputs (EO): Derived within the application and provides information to the user.
  A set of related outputs is counted as one output.
Number of external inquiries (EQ): Interactive inputs requiring a response
  Each user query type is counted. Number of inquiries is the number of distinct interactive queries which can be made by the users.
Number of internal logical files (ILF): A logical grouping of data that resides within the application’s boundary and is maintained via external inputs
  Each logical file is counted. A logical file means groups of logically related data. Thus, logical files can be data structures or physical files.
Number of external interface files (EIF): A logical grouping of data that resides external to the application but provides data that may be of use to the application
  Data transfer to other systems.

## Slide 16
Computing function points: step 1
Establish count for information domain values
  Number of external inputs
  Number of external outputs
  Number of external inquiries
  Number of internal logical files
  Number of external interface files
Associate complexity value with each count
  Simple, Average, Complex
  Determined based on organisational experience based criteria. Nonetheless, the determination of complexity is somewhat subjective
  Compute count total

## Slide 17
Computing function points: step 2
Assuming all inputs with the same weight, all output with the same weight, …
Complete Formula for the Unadjusted Function Points (UFP):
Unadjusted Function Points (UFP):

## Slide 18
Calculate complexity adjustment values (Fi, where iÎ[1..14])
  Does the system require reliable backup and recovery?
  Are data communications required?
  Are there distributed processing functions?
  Is performance critical?
  Will the system run in an existing, heavily utilised operating environment?
  Does the system require on-line data entry?
  Does the on-line data entry require the input transaction to be built over multiple screens or operations?
  Are the master files updated on-line?
  Are the inputs, outputs, files or inquiries complex?
  Is the internal processing complex?
  Is the code designed to be reusable?
  Are conversion and installation included in the design?
  Is the system designed for multiple installations in different organisations?
  Is the application designed to facilitate change and ease of use by the user?
Computing function points: step 3

## Slide 19
Computing function points: step 3 (cont..)
Answer each question using a scale of 0 (N/A or Not Important) to 5 (absolutely essential/Very Important)
  (No Influence = 0; Incidental = 1; Moderate = 2
  Average = 3; Significant = 4 Essential = 5 )
Add the 14 numbers
This gives the total degree of influence (DI) = S Fi
Sometimes called Complexity Measure(CM)

## Slide 20
Compute the technical complexity factor (TCF)
Computing function points: step 4
– TCF = 0.65 + 0.01 × DI
(0.65 and 0.01 are empirically derived constants)
– The technical complexity factor (TCF) lies between 0.65 and 1.35
The number of function points (FP) is then given by
FP = UFP × TCF

## Slide 21: FP Template

## Slide 22
Function Points: An Example
Spell Checker Specification
The spell checker accepts as input a document file, a dictionary file and an optional user dictionary file. The checker lists all words in the document file not contained in either of the dictionary files. The user can query the number of words processed and the number of spelling errors found at any stage in the process.
                A = #inputs = 2
                B = #outputs = 3
                C = #internal files = 1
                D = #external files = 2
                E = #queries = 2
UFC = 4 A + 5 B + 7 E + 10 D + 4 E = 58

## Slide 23
Exercise Problems
• A target product has 7 simple inputs, 2 average input, and 10 complex inputs. There are 56 average output, 8 simple inquires, 12 average master files, and 17 complex interfaces.
Determine the unadjusted function points (UFP).
• If the total degree of influence for the product of the question above is 49, determine the number of function points.

## Slide 24: Function Point Metric (CONT.)
Suffers from a major drawback:
  the size of a function is considered to be independent of its complexity.
Extend function point metric:
  Feature Point metric:
  considers an extra parameter:
    Algorithm Complexity.

## Slide 25
Function point (FP): Advantages
Programming language independent
Used readily countable characteristics that are determined early in the software process
Does not “penalize” inventive (short) implementations that use fewer LOC than other more clumsy versions

## Slide 26: LOC vs. FP
Relationship between lines of code and function points depends upon the programming language that is used to implement the software and the quality of the design
Empirical studies show an approximate relationship between LOC and FP

## Slide 27: Software Estimation

## Slide 28: Software Cost Estimation
Three main approaches to estimation:
  Empirical
  Heuristic
  Analytical

## Slide 29: Software Cost Estimation
Empirical techniques:
  An educated guess based on past experience.
Heuristic techniques:
  Assume that the characteristics to be estimated can be expressed in terms of some mathematical expression.
Analytical techniques:
  Derive the required results starting from certain simple assumptions.

## Slide 30: Why Estimate?
At the beginning of a project customers usually want to know:
  How much?
  How long?
Accurate estimates for “how much?” and “how long?” are critical to project success.
  Good estimates lead to realistic project plans.
  Good estimates improve coordination with other business functions.
  Good estimates lead to more accurate budgeting.
  Good estimates maintain credibility of development team.

## Slide 31: What to Estimate?
  System Size (LOC or Function points)
  Productivity (LOC/PM)
  Effort
  Duration
  Cost
System Size
Effort
Duration
Cost
How Long?
How Much?
Productivity

## Slide 32: Effort
Effort is the amount of labor required to complete a task.
Effort is typically measured in terms of person months or person hours.
The amount of effort it takes to compete a task is a function of developer and process productivity.
Productivity = LOC or function points (or unit of product) per month or hour.
Duration is the amount of calendar time or clock time to complete a project or task.
Duration is a function of effort but may be less when activities are performed concurrently or more when staff aren’t working on activities full time.
Duration

## Slide 33: Probability distribution of an estimate
With every project estimate there is an associated probability of the estimate accurately predicting the outcome of the project.
Single-point estimates aren’t very useful because they don’t say what the probability is of meeting the estimate.

## Slide 34: How to Estimate?
Techniques for estimating size, effort and duration:
  Analogy
  Ask an Expert
  Parametric (algorithmic) models

## Slide 35: Estimating by Analogy
Identify one or more similar past projects and use them (or parts of them) to produce an estimate for the new project.
Estimating accuracy is often improved by partitioning a project in parts and making estimates of each part (errors cancel out so long as estimating is unbiased).
Can use a database of projects from your own organisation or from multiple organisations.
Because effort doesn't scale linearly with size and complexity, extrapolating from past experience works best when the old and new systems are based on the same technology and are of similar size and complexity.

## Slide 36
Expert Judgement
Delphi Estimation

## Slide 37: Expert judgement
Experts divide a software product into component units:
  e.g. GUI, database module, data communication module, billing module, etc.
an expert makes an educated guess of the problem size after analyzing the problem thoroughly.
Usually, the expert estimates the cost of the different components (i.e. modules or subsystems) of the system and then combines them to arrive at the overall estimate.

## Slide 38: Delphi Estimation:
Team of Experts/stakeholders and a coordinator.
Experts carry out estimation independently
Share project information
Each participant provides an estimate independently and anonymously
All estimates are shared and discussed
Each participant estimates again
Continue until there is consensus, or exclude extremes and calculate average
Experts re-estimate.
Experts never meet each other to discuss their viewpoints.

## Slide 39: Parametric (Algorithmic) Models
Formulas that compute effort and duration based on system size and other cost drivers such as capability of developers, effectiveness of development process, schedule constraints, etc.
Most models are derived using regression analysis techniques from large databases of completed projects.
In general the accuracy of their predictions depends on the similarity between the projects in the database and the project to which they are applied.

## Slide 40: Heuristic Estimation Techniques
Single Variable Model:
  Parameter to be Estimated=C1(Estimated Characteristic) d1
Multivariable Model:
  Assumes that the parameter to be estimated depends on more than one characteristic.
  Parameter to be Estimated=C1(Estimated Characteristic)d1+ C2(Estimated Characteristic)d2+…
  Usually more accurate than single variable models.
Heuristic techniques assume that the relationships among the different project parameters can be modeled using suitable mathematical expressions.

## Slide 41: Product Metrics

## Slide 42: External Product Metrics
Measures of the Software in its Environment
• External metrics are those we can apply only by observing the
software product in its environment (e.g., by running it)
• Includes many measures, but particularly:

## Slide 43: Reliability
Definition of Reliability
• Reliability is the probability that a system will execute without failure in a given environment over a given period of time
• Implications:
• no single number for a given program - depends on how the
program is used (its environment)
• use probability to model our uncertainty
• time dependent

## Slide 44: Reliability
Definition of Failure
• Formal view: Any deviation from specified behaviour
• Engineering view: Any deviation from required, specified or expected behaviour
(by environment) (by user)

## Slide 45: Errors, Faults and Failures
Definitions
  • A (human) error is a mistake or oversight on the part of a designer or programmer, which may cause ...
  • A fault, which is a mistake in the software, which in turn may cause ...
  • A failure when the program is run in certain situations
Defects
  • A defect is usually defined as a fault or a failure:
          Defects = Faults + Failures
          (or sometimes just Faults or just Failures)

## Slide 46: Defect Density Metric
Defect Density
• Defect density is a standard reliability metric:
Defect Density = Number of defect found
System Size
• Size is normally measured in KLOC (1000’s of lines of code), so units of defect density are defects found per 1000 lines
• Widely used as an indicator of software quality

## Slide 47: Internal Product Metrics
Measures of the Product Itself
  The vast majority of metrics in practice are internal product metrics, measures of the software code, design or functionality itself, independent of its environment
  These measures are easy to make and easy to automate, but it’s not always clear which attributes of the program they characterize (if any)

## Slide 48: Code Metrics
Software Size
  • The simplest and most enduring product metric is the size of the product, measured using a count of the number of lines of source code (LOC), most often quoted in 1000’s (KLOC)
  • It is used in a number of other indirect measures, such as
• productivity ( LOC / effort )
• effort / cost estimation ( Effort = f(LOC) )
• quality assessment / estimation ( defects / LOC )
• Many similar measures are also used
• KDSI (1000’s of delivered source instructions)
• NLOC (non-comment lines of code)
• number of characters of source or bytes of object code

## Slide 49: Better Size Measures
Fundamental Size Attributes of Software
• Length - the physical size of the software (LOC will do as measure)
• Functionality - the capabilities provided to the user by the software
(how big / rich is the set of functions provided)
• Complexity - how complex is this software?
  • Problem complexity - measures the complexity of the underlying problem
  • Algorithmic complexity - measures the complexity / efficiency of the solution implemented by the software
  • Structural complexity - measures the structure of the program used to implement the algorithm (includes control structure, modular structure, data flow structure and architectural structure)
  • Cognitive complexity - measures the effort to understand the software

## Slide 50: Code Complexity Metrics
Better Measures of Source Code
• Realization that we need something better approaching cognitive complexity led
to work on complexity metrics for code
• Early explorations measured characteristics such as:
    • number / density of decision (if) statements
    • number / depth of blocks / loops
    • number / average length of methods / classes
    • and many more…
• Best known and accepted source code complexity measures are
    • Halstead’s “Software Science” metrics
    • McCabe’s “Cyclomatic Complexity” and “Data Complexity” metrics

## Slide 51: Halstead’s “Software Science” Metric
Operators and Operands
• Program source code considered as a sequence of tokens, each of which is either an operator or an operand
      n1 = number of unique (different) operators
      n2 = number of unique (different) operands
      N1 = total number of operator uses
      N2 = total number of operand uses

## Slide 52: Halstead metrics: Example

## Slide 53: Halstead metrics are sensitive to…

## Slide 54: Halstead’s “Software Science” Metric
    Length of program N = N1 + N2
    Vocabulary of program n = n1 + n2
    Volume of program V=N log2 n
    Difficulty D = ( n1 / 2 ) * ( N2 / n2 )
• Using n1, n2, N1 and N2 as a basis, Halstead formulated a theory of software complexity and effort
The Software Science Predictive Theory

## Slide 55: Cyclomatic complexity
Cyclomatic complexity is a software metric that provides a quantitative measure of the logical complexity of a program
It was proposed by Tom McCabe in 1976
This number, based on a graph-theoretic concept, counts the number of linearly independent paths through a program (we have seen this in the context of testing with basis path testing)
McCabe felt that the number of such paths was a key indicator not just of testability but also of complexity

## Slide 56: McCabe’s Cyclomatic Complexity
Determines the logical complexity of a graph
  typically the graph is a flow graph of a function or procedure
  can also be a graphical representation of an FSM.
Define:
  independent path: any path that introduces at least one new set of statements or a new condition; must move along at least one edge that has not been traversed before.
  Basis Set: a maximal set of independent paths (covers all conditions and statements).

## Slide 57
Uses a Program Control Graph
Measure of complexity is number of different paths through the program control graph
  Number of basic paths (all paths composed of basic paths)
Cyclomatic Number is the number of basic paths.
V(G) = Cyclomatic Complexity
  = Number of predicates nodes in program + 1
  (A predicate node is a node in the graph with 2 or more out going arcs.)
= E (#of edges) - N (#of nodes) + 2 x P
(where P is the number of connected components (i.e P= the number of
nodes that have exit points)
= R (Closed Region)+1
Basis for McCabe's metric

## Slide 58
Example: set of independent paths which comprise a basis set for the following flow graph:
Path1: a, c, f
Path2: a, d, c, f
Path3: a, b, e, f
Path4: a, b, e, b, e, f
Path5: a, b, e, a, c, f

## Slide 59
E = 2 N = 4 P = 2 CC = 2-4+2*2=2

## Slide 60: McCabe’s “Cyclomatic Complexity: Metric
Flow Graphs Again
• If the control flow graph G of program P has e edges and n nodes, then the cyclomatic complexity v of P is
v (P) = e – n + 2X1
• v (P) is the number of linearly independent paths in G
• Example
e = 16 n = 13
v (P) = 16 – 13 + 2 = 5
• More simply, if d is the number of decision nodes in G then
v (P) = d + 1
• McCabe proposed that for each module P
v (P) < 10
Source: Fenton, Agena Corp. 2000

## Slide 61: Example

## Slide 62: McCabe’s complexity: Example

## Slide 63
Final Word
“The models are just there to help, not to make the management decisions for you.”
--Barry Boehm